MLOps Assignment #4

IEEE CIS Fraud Detection System

MASTER EXECUTION PLAN & PROGRESS TRACKER

Deadline: April 25, 2026 @ 11:59 PM  |  BS Data Science  |  MLOps

# Assignment Overview

This document is the single source of truth for Assignment 4. It tracks every phase, task, sub-step, deliverable, and status across all work sessions. Update the status column as work progresses.

| Phase | Name | Key Tasks | Marks Weight | Status |
| --- | --- | --- | --- | --- |
| 0 | Setup & Prep | Kaggle data, repo, Minikube, WSL2 check | Foundation | [ ] Not Started |
| 1 | Kubeflow Env | Namespace, PVs, quotas, 7-step pipeline | Task 1 | [ ] Not Started |
| 2 | Data Pipeline | Ingest, validate, preprocess, feature eng. | Task 2 | [ ] Not Started |
| 3 | Model Training | XGBoost, LightGBM, hybrid, cost-sensitive | Tasks 3+4 | [ ] Not Started |
| 4 | CI/CD | GitHub Actions: lint, build, deploy triggers | Task 5 | [ ] Not Started |
| 5 | Monitoring | Prometheus + Grafana dashboards + alerts | Task 6 | [ ] Not Started |
| 6 | Drift & Retrain | Time-based drift sim, retraining strategy | Tasks 7+8 | [ ] Not Started |
| 7 | Explainability+Docs | SHAP analysis + research report | Task 9+Docs | [ ] Not Started |

| [ ] Not Started | [~] In Progress | [✓] Complete | [ ] Pending (blocked) |
| --- | --- | --- | --- |

| PHASE 0 | Setup & Preparation |
| --- | --- |

Complete this before any other phase. All later phases depend on it.

| Task / Step | Details | Status | Deliverable |
| --- | --- | --- | --- |
| 0.1 Kaggle Account & Data Download | Download IEEE-CIS Fraud Detection dataset (train_transaction.csv, train_identity.csv). ~400MB total. | [ ] Not Started | Data files in /data/ folder |
| 0.2 GitHub Repo Setup | Create repo: mlops-a4-fraud. Add .gitignore (no data, no binaries). Initialize with README. | [ ] Not Started | Repo URL |
| 0.3 WSL2 / Minikube Check | Confirm Minikube still running from A3. Run: minikube status. If stopped: minikube start --memory=8192 --cpus=4 | [ ] Not Started | minikube status screenshot |
| 0.4 Docker Desktop Check | Ensure Docker is running. Check: docker ps. Used for building pipeline component images. | [ ] Not Started | docker ps output |
| 0.5 Python Environment | Create venv or conda env. Install: kfp==1.8.x, scikit-learn, xgboost, lightgbm, shap, imbalanced-learn, prometheus-client, pandas, numpy | [ ] Not Started | requirements.txt |
| 0.6 Project Folder Structure | Create folders: /pipeline, /components, /monitoring, /ci_cd, /notebooks, /data, /models, /reports | [ ] Not Started | Folder tree screenshot |

| PHASE 1 | Kubeflow Environment Setup (Task 1) |
| --- | --- |

Build the Kubeflow pipeline skeleton with all 7 steps. This is the backbone of everything.

| Task / Step | Details | Status | Deliverable |
| --- | --- | --- | --- |
| 1.1 Create Namespace | kubectl create namespace fraud-detection. Verify: kubectl get namespaces | [ ] Not Started | kubectl output screenshot |
| 1.2 Persistent Volumes | Create PVC YAML for artifacts. Apply: kubectl apply -f pvc.yaml -n fraud-detection. Minimum 5Gi. | [ ] Not Started | pvc.yaml + screenshot |
| 1.3 Resource Quotas | Create ResourceQuota YAML: CPU limit 4, Memory limit 8Gi per pipeline run. Apply to namespace. | [ ] Not Started | resource_quota.yaml |
| 1.4 Component: Data Ingest | Python func component. Reads CSV from mounted PVC or URL. Outputs dataset artifact. | [ ] Not Started | ingest.py component |
| 1.5 Component: Data Validation | Check schema, dtypes, missing % per column. Log warnings. Pass/fail flag to next step. | [ ] Not Started | validate.py component |
| 1.6 Component: Preprocessing | Handle missing values (median/mode/KNN). Scale numerics. Output clean dataset. | [ ] Not Started | preprocess.py component |
| 1.7 Component: Feature Eng. | Target encoding for high-cardinality cols (card1, addr1, etc). Log transforms. New ratio features. | [ ] Not Started | feature_eng.py component |
| 1.8 Component: Model Train | Train XGBoost + LightGBM + hybrid model. Accept hyperparams as pipeline args. | [ ] Not Started | train.py component |
| 1.9 Component: Evaluation | Compute Precision, Recall, F1, AUC-ROC, Confusion Matrix. Log to MLflow or KFP metrics. | [ ] Not Started | evaluate.py component |
| 1.10 Component: Conditional Deploy | dsl.Condition: if AUC-ROC > 0.85 then deploy. Else log rejection reason. | [ ] Not Started | pipeline.py with condition |
| 1.11 Retry Mechanisms | Add .set_retry(3) on each component. Add .set_display_name() for clean UI. | [ ] Not Started | Retry in pipeline.py |
| 1.12 Compile & Run Pipeline | kfp.compiler.Compiler().compile(). Upload via KFP UI or kfp.Client(). Screenshot of run. | [ ] Not Started | pipeline.yaml + run screenshot |

| PHASE 2 | Data Challenges Handling (Task 2) |
| --- | --- |

IEEE-CIS dataset has ~494 features, massive missing values, and high cardinality. Handle them all explicitly.

| Task / Step | Details | Status | Deliverable |
| --- | --- | --- | --- |
| 2.1 EDA Notebook | Profile dataset: missing % per col, cardinality counts, class distribution (3.5% fraud). Use pandas-profiling or manual. | [ ] Not Started | eda.ipynb |
| 2.2 Missing Value Strategy 1 | Simple: Median imputation for numerics, 'Unknown' for categoricals. Fast baseline. | [ ] Not Started | Code + before/after stats |
| 2.3 Missing Value Strategy 2 | Advanced: KNN Imputer or IterativeImputer for numeric cols with <50% missing. Compare to Strategy 1. | [ ] Not Started | Comparison table/chart |
| 2.4 High-Cardinality Encoding | card1 (13553 unique), addr1, P_emaildomain etc. Use Target Encoding (mean fraud rate per category) with smoothing. | [ ] Not Started | Encoding code in feature_eng.py |
| 2.5 Class Imbalance: SMOTE | Apply SMOTE on training set ONLY (after split). Use imblearn.over_sampling.SMOTE. Record class distribution before/after. | [ ] Not Started | SMOTE code + distribution plots |
| 2.6 Class Imbalance: Weighting | Use scale_pos_weight in XGBoost and class_weight in LightGBM. Compute ratio: non-fraud/fraud. | [ ] Not Started | Weight calculation code |
| 2.7 Imbalance Strategy Compare | Train same model with SMOTE vs Class Weighting. Compare Recall, Precision, F1, AUC. Table + bar chart. | [ ] Not Started | Comparison results in report |

| PHASE 3 | Model Training, Evaluation & Cost-Sensitive (Tasks 3+4) |
| --- | --- |

Train three model types. Evaluate comprehensively. Then compare standard vs cost-sensitive training.

| Task / Step | Details | Status | Deliverable |
| --- | --- | --- | --- |
| 3.1 Train XGBoost | Use GPU if available. Tune: n_estimators, max_depth, learning_rate, scale_pos_weight. Use early stopping. | [ ] Not Started | xgboost_model.pkl + metrics |
| 3.2 Train LightGBM | Faster on this dataset. Tune: num_leaves, min_child_samples, is_unbalance=True. Compare speed vs XGB. | [ ] Not Started | lgbm_model.pkl + metrics |
| 3.3 Train Hybrid Model | Option: Random Forest with feature selection (SelectFromModel) as hybrid. Or XGBoost + neural net meta-learner. | [ ] Not Started | hybrid_model.pkl + code |
| 3.4 Evaluation: All Models | For each model: Precision, Recall, F1, AUC-ROC, Confusion Matrix. Focus on fraud class recall (must be high). | [ ] Not Started | evaluation.py + results table |
| 3.5 Cost-Sensitive: XGBoost | Assign higher penalty to false negatives. Use cost_matrix or custom objective. Test FN_cost=5x FP_cost. | [ ] Not Started | cost_sensitive_train.py |
| 3.6 Standard vs Cost Compare | Same model, same data. Show: standard gives higher accuracy but lower recall. Cost-sensitive catches more fraud. | [ ] Not Started | Comparison table in report |
| 3.7 Business Impact Analysis | Calculate: fraud_loss = FN * avg_fraud_amount. false_alarm_cost = FP * investigation_cost. Show total cost reduction. | [ ] Not Started | Business impact section in report |

| PHASE 4 | CI/CD Pipeline (Task 5) |
| --- | --- |

GitHub Actions workflow with 4 stages. Intelligent triggers for drift and performance drops.

| Task / Step | Details | Status | Deliverable |
| --- | --- | --- | --- |
| 4.1 GitHub Actions File | Create .github/workflows/mlops_pipeline.yml. This is the main CI/CD config file. | [ ] Not Started | .github/workflows/mlops_pipeline.yml |
| 4.2 Stage 1: CI Triggers | Trigger on: push to main, pull_request. Steps: checkout, setup-python, pip install, run flake8 linting, run pytest. | [ ] Not Started | CI stage in YAML |
| 4.3 Stage 1: Data Validation | In CI: run data_validation_check.py script. Check schema, missing value thresholds, column count. Fail if schema broken. | [ ] Not Started | data_validation_check.py |
| 4.4 Stage 2: Docker Build | Build training pipeline image: docker build -t fraud-train:latest . Push to Docker Hub or GitHub Container Registry. | [ ] Not Started | Dockerfile + push step in YAML |
| 4.5 Stage 2: Inference API | Build FastAPI inference image. Endpoints: POST /predict, GET /health. Containerize separately. | [ ] Not Started | app.py (FastAPI) + Dockerfile.inference |
| 4.6 Stage 3: Deploy Trigger | After successful build: trigger Kubeflow pipeline via kfp.Client().create_run_from_pipeline_func(). Log run ID. | [ ] Not Started | deploy_trigger.py + YAML step |
| 4.7 Stage 4: Drift Trigger | Add webhook or cron job: if Prometheus alert fires (recall drop / data drift) -> trigger GitHub Actions workflow_dispatch. | [ ] Not Started | Intelligent trigger config |
| 4.8 Run Logs / Evidence | Run the workflow at least once. Capture: GitHub Actions run logs screenshots. Show green checks. | [ ] Not Started | Screenshots of CI/CD runs |

| PHASE 5 | Observability & Monitoring (Task 6) |
| --- | --- |

Deploy Prometheus and Grafana inside Minikube. Instrument the inference API. Create 3 dashboards.

| Task / Step | Details | Status | Deliverable |
| --- | --- | --- | --- |
| 5.1 Deploy Prometheus | Use Helm or kubectl manifests. Deploy into fraud-detection namespace. Expose via NodePort for local access. | [ ] Not Started | prometheus.yaml + running screenshot |
| 5.2 Deploy Grafana | Deploy Grafana. Port-forward: kubectl port-forward svc/grafana 3000:3000. Login admin/admin. Add Prometheus datasource. | [ ] Not Started | Grafana running screenshot |
| 5.3 Instrument FastAPI | Add prometheus_client metrics to inference API: request_count (Counter), latency_histogram (Histogram), fraud_recall_gauge (Gauge). | [ ] Not Started | Instrumented app.py |
| 5.4 System Health Dashboard | Grafana dashboard panels: API request rate, p95 latency, error rate (5xx), CPU/memory usage. Save as JSON. | [ ] Not Started | Dashboard screenshot + JSON export |
| 5.5 Model Performance Dashboard | Panels: fraud recall over time, false positive rate, precision-recall trade-off, prediction confidence distribution. | [ ] Not Started | Dashboard screenshot |
| 5.6 Data Drift Dashboard | Panels: feature distribution shift scores, missing value trend, input anomaly count. Alert threshold lines. | [ ] Not Started | Dashboard screenshot |
| 5.7 Alert Rules: Prometheus | Define rules.yaml: recall < 0.80, drift_score > 0.15, latency_p95 > 500ms. Alert fires to Alertmanager. | [ ] Not Started | alert_rules.yaml |
| 5.8 Alert Visualization | Show alerts in Grafana Alerting tab. Configure annotation when alert fires. Screenshot of triggered alert. | [ ] Not Started | Alert firing screenshot |
| 5.9 Alert -> CI/CD Integration | Alertmanager webhook -> triggers GitHub Actions workflow_dispatch event. Test end-to-end. | [ ] Not Started | Evidence of automated trigger |

| PHASE 6 | Drift Simulation & Intelligent Retraining (Tasks 7+8) |
| --- | --- |

Simulate realistic time-based drift using the chronological split in the IEEE dataset.

| Task / Step | Details | Status | Deliverable |
| --- | --- | --- | --- |
| 6.1 Temporal Train/Test Split | Sort by TransactionDT. Train on first 80% (earlier transactions). Test on last 20% (later = drifted). This IS time-based drift. | [ ] Not Started | Split code in preprocessing |
| 6.2 New Fraud Patterns | Simulate: introduce new feature combinations in test set not seen in train. Or flip some feature distributions. | [ ] Not Started | drift_simulator.py |
| 6.3 Drift Detection | Use scipy.stats.ks_2samp per feature (train vs test distribution). Score > 0.1 = drift. Log to Prometheus gauge. | [ ] Not Started | drift_detector.py + drift scores |
| 6.4 Retrain Strategy: Threshold | If AUC-ROC drops >5% from baseline OR drift score > threshold: trigger retraining. Implement as check in pipeline. | [ ] Not Started | retrain_trigger.py |
| 6.5 Retrain Strategy: Periodic | Alternative: retrain every N batches/time period regardless of performance. Compare cost vs performance. | [ ] Not Started | Periodic schedule config |
| 6.6 Strategy Comparison | Table: Threshold-based vs Periodic vs Hybrid. Columns: stability, compute cost, recall improvement, false retrain rate. | [ ] Not Started | Comparison in report |

| PHASE 7 | Explainability & Research Report (Task 9 + Docs) |
| --- | --- |

SHAP analysis + writing the full research report with all screenshots.

| Task / Step | Details | Status | Deliverable |
| --- | --- | --- | --- |
| 7.1 Feature Importance (Built-in) | XGBoost: plot_importance(). LightGBM: feature_importance(). Top 20 features bar chart. | [ ] Not Started | feature_importance.png |
| 7.2 SHAP Global Analysis | shap.TreeExplainer(model). shap.summary_plot() for all test samples. Identifies top fraud drivers. | [ ] Not Started | shap_summary.png |
| 7.3 SHAP Local Analysis | Explain 3 individual predictions: 1 true fraud, 1 false positive, 1 true negative. shap.force_plot() | [ ] Not Started | 3 force plot screenshots |
| 7.4 Fraud Explanation Write-up | Answer: 'Why is the model predicting fraud?' for each of the 3 cases. 1 paragraph each. | [ ] Not Started | Explanation section in report |
| 7.5 Research Report: Structure | Sections: Abstract, Setup, Data, Models, CI/CD, Monitoring, Drift, Explainability, Conclusion. Use template. | [ ] Not Started | Report outline created |
| 7.6 Insert All Screenshots | Every task needs evidence screenshots. Insert into report with captions. Min 20 screenshots total. | [ ] Not Started | Completed report .docx |
| 7.7 Final Submission Package | Compress: code/ + report.docx + pipeline.yaml + dashboards/. No binaries. No data files (too large). Test zip opens. | [ ] Not Started | submission.zip |

# Master Deliverables Checklist

Every item below must be checked before submission.

| # | Deliverable | Required Format | Done? |
| --- | --- | --- | --- |
| 1 | Kubeflow pipeline YAML compiled | .yaml file | [ ] |
| 2 | Pipeline run screenshot (KFP UI) | Screenshot | [ ] |
| 3 | Namespace + PVC + ResourceQuota configs | 3 YAML files | [ ] |
| 4 | All 7 pipeline component Python files | 7 .py files | [ ] |
| 5 | Imbalance comparison (SMOTE vs Weighting) | Table/chart in report | [ ] |
| 6 | XGBoost model trained + metrics | .pkl + metrics dict | [ ] |
| 7 | LightGBM model trained + metrics | .pkl + metrics dict | [ ] |
| 8 | Hybrid model trained + metrics | .pkl + metrics dict | [ ] |
| 9 | AUC-ROC for all models (mandatory) | Numbers in report | [ ] |
| 10 | Confusion matrices for fraud class | 3 matrices in report | [ ] |
| 11 | Cost-sensitive vs standard comparison | Table in report | [ ] |
| 12 | Business impact analysis | Section in report | [ ] |
| 13 | GitHub Actions YAML workflow file | .github/workflows/*.yml | [ ] |
| 14 | Dockerfile for training pipeline | Dockerfile | [ ] |
| 15 | Dockerfile for inference API (FastAPI) | Dockerfile.inference | [ ] |
| 16 | CI/CD run logs / screenshots | Screenshots | [ ] |
| 17 | Evidence of automated retraining trigger | Screenshot/log | [ ] |
| 18 | Prometheus config files | .yaml files | [ ] |
| 19 | Alert rule definitions | alert_rules.yaml | [ ] |
| 20 | Grafana: System Health dashboard screenshot | Screenshot | [ ] |
| 21 | Grafana: Model Performance dashboard screenshot | Screenshot | [ ] |
| 22 | Grafana: Data Drift dashboard screenshot | Screenshot | [ ] |
| 23 | Evidence of alert triggering CI/CD | Screenshot/log | [ ] |
| 24 | Drift simulation code (temporal split) | drift_simulator.py | [ ] |
| 25 | Drift detection scores logged | Log output screenshot | [ ] |
| 26 | Retraining strategy comparison table | Table in report | [ ] |
| 27 | Feature importance plots (XGBoost + LightGBM) | 2 plots | [ ] |
| 28 | SHAP summary plot | shap_summary.png | [ ] |
| 29 | SHAP force plots (3 individual predictions) | 3 screenshots | [ ] |
| 30 | Research report (all sections) | .docx file | [ ] |
| 31 | Final compressed submission folder | .zip (no binaries/data) | [ ] |

# Critical Notes & Common Pitfalls

## Data Notes

- Dataset is ~590k transactions, 3.5% fraud - class imbalance is extreme

- TransactionID + TransactionDT are keys, not features

- V1-V339 are Vesta-engineered features - many are highly correlated, many are NaN

- Identity table must be merged on TransactionID (left join)

- NEVER apply SMOTE before train/test split - it causes data leakage

## Kubeflow Notes

- Use kfp SDK v1.8.x (compatible with Kubeflow 1.6 on Minikube)

- Components must be containerized OR use @func_to_container_op decorator

- PVC must be mounted to each component that reads/writes data

- dsl.Condition() is for conditional deployment - do NOT use if/else in Python

## CI/CD Notes

- GitHub Actions free tier has 2000 min/month - do NOT run full training in CI

- Mock the training step in CI - only test schema/lint. Real training via Kubeflow.

- Store Docker credentials as GitHub Secrets, never in YAML

## Monitoring Notes

- prometheus_client in Python app - expose /metrics endpoint

- Use push gateway if running batch jobs (not HTTP server)

- Grafana datasource URL inside Minikube: http://prometheus:9090

## Submission Notes

- DO NOT include: data files (.csv), model binaries (.pkl), __pycache__, .pyc

- DO include: all .py, .yaml, .yml, .ipynb, .json, Dockerfiles, report.docx

- Test your zip: extract it and verify all files are present and readable

- Deadline: April 25 @ 11:59 PM - submit by 11:30 PM to be safe

## Context for New Chat Sessions

When starting a new chat session for this assignment, share this document and state:

- Which Phase you are currently working on

- Which specific step (e.g., 1.4 Component: Data Ingest)

- What has been completed so far (update status column)

- Any errors or blockers from the previous session

- The student has Minikube + WSL2 setup from MLOps Assignment 3 already

- Using kfp v1.8.x, Python 3.9+, GitHub Actions for CI/CD